Artist Manager App

Build Roadmap & Git Workflow — Kam & Omar

# Before You Start: Branching

Since we’re both working in the same repo, work on your own branch instead of editing master directly. This avoids overwriting each other's work and creates a clean pull-request history you can show off later.

- master = the stable, working version of the app

- Create a new branch off master for each feature (e.g. kam-artwork-inventory)

- When a feature is done and tested, open a Pull Request to merge it into master

# Git Pattern (repeat after every step)

Every time you finish a chunk of work, follow this same pattern:

git checkout master git pull git checkout -b your-branch-name # ...do the work... git add . git commit -m "clear description of what you just did" git push -u origin your-branch-name

Then open a Pull Request on GitHub to merge into master. That PR history is exactly what you'll want to screenshot or link for your resume/portfolio.

# Phase 0 — Project Setup & UI Skeleton

This is the groundwork Omar already built before Kam joined the repo. It's the foundation everything else in this roadmap connects to.

☑  Set up project structure (main.py entry point, app/ package)

☑  Install PyQt6 and create requirements.txt

☑  Build the main application window (main_window.py)

☑  Build sidebar navigation (Home, Artwork Inventory, Supply Inventory, Customers, Sales, Expenses, Exhibitions, Reports)

☑  Build the Dashboard UI layout — stat cards, quick-action buttons, artwork table, upcoming exhibitions section

☑  Add PlaceholderPage class as a stand-in for pages not built yet

Completed by: Omar

Note: the dashboard currently shows fake/hardcoded numbers (e.g. 12 artworks, $4,250.00 in sales) just to test the layout. No real data is being saved yet — that starts in Phase 1.

# Phase 1 — Database Foundation

Before any feature works for real, you need a database to store data (artworks, sales, expenses, etc.) instead of hardcoded placeholder numbers.

☐  Create a database.py file using SQLite (built into Python, no server needed)

☐  Define tables: artworks, supplies, customers, sales, expenses, exhibitions

☐  Write basic functions: create_tables(), insert_artwork(), get_all_artworks()

Git after this step:

git checkout -b database-setup git add . git commit -m "Add SQLite database schema and connection setup" git push -u origin database-setup

# Phase 2 — Artwork Inventory

Connect the real database to the app so it stops using placeholder data.

☐  Wire the Artwork Inventory page to read/write from the database

☐  Build the + Add Artwork form (Title, Medium, Dimensions, Creation Year, Retail Price, Inventory Number, Status dropdown)

☐  Make the dashboard table populate from real data instead of being empty

Git after this step:

git checkout master git pull git checkout -b artwork-inventory # ...do the work... git add . git commit -m "Connect artwork inventory page to database, add artwork form" git push -u origin artwork-inventory

# Phase 3 — Supply Inventory

Same pattern as Phase 2, applied to studio supplies.

☐  Build the Supply Inventory table + add/edit form

☐  Fields: Item Name, Category, Current Stock Quantity

Git after this step:

git checkout master git pull git checkout -b supply-inventory git add . git commit -m "Add supply inventory table and form" git push -u origin supply-inventory

# Phase 4 — Customers + Sales (CRM)

☐  Build Customer profile form (Name, Email, Phone, Purchase History)

☐  Build Sales entry form (Sale Date, Price, Tax Charged, Payment Method)

☐  Automation: when a sale is logged, auto-update that artwork's status to Sold

Git after this step:

git checkout master git pull git checkout -b customers-sales git add . git commit -m "Add customer CRM and sales tracking with auto status update" git push -u origin customers-sales

# Phase 5 — Expense Tracker + Dashboard Math

☐  Build Expense log form (Transaction Date, Vendor/Item, Cost, Tax Category)

☐  Make dashboard's Total Sales / Net Profit cards calculate live from real data (Gross Revenue − Expenses = Net Profit)

Git after this step:

git checkout master git pull git checkout -b expense-tracker git add . git commit -m "Add expense tracking and live dashboard calculations" git push -u origin expense-tracker

# Phase 6 — Exhibitions

☐  Build Exhibition tracker table (Name, Venue, Entry Fee, Application Deadline, Status tags)

☐  Sync calendar with tracker and reminders

☐  Add a dashboard widget showing deadlines within the next 30 days

Git after this step:

git checkout master git pull git checkout -b exhibitions git add . git commit -m "Add exhibition tracker with deadline reminders" git push -u origin exhibitions

# Phase 7 — Data Export + Polish

☐  Add CSV export button for each table (Inventory, Sales, Expenses)

☐  Final cleanup pass — remove leftover placeholder code

☐  Update README.md with a clear description of the app (great for resume/portfolio link)

Git after this step:

git checkout master git pull git checkout -b export-and-polish git add . git commit -m "Add CSV export, cleanup, and finalize README" git push -u origin export-and-polish

# Notes